Work Breakdown

OpenAPI Mock Server Generator — Problem Statement #41

The work is broken down from the seven requirements into epics, requirement-level work items and smaller activities.

# 1. Epic Structure

| Epic | Related Requirements |
| --- | --- |
| OpenAPI Specification Management | FR-002 |
| Mock Endpoint Generation | FR-001, FR-004, FR-005 |
| API Validation and Testing | FR-003, NFR-001, NFR-002 |

# 2. Requirement-Level Work Breakdown

| Requirement | Work Item | Sub-Activities |
| --- | --- | --- |
| FR-001 | Generate schema-compliant mock endpoints | Parse schema; generate dynamic endpoints; produce schema-compliant JSON. |
| FR-002 | Manage OpenAPI specification input | Accept and process OpenAPI YAML/JSON input. |
| FR-003 | Validate API requests and responses | Validate requests and responses against defined schemas. |
| FR-004 | Configure simulated response latency | Configure and apply response delay. |
| FR-005 | Provide generated endpoint details | Display endpoint paths and HTTP methods. |
| NFR-001 | Meet performance and latency target | Benchmark 1,000 requests/second and verify ±10 ms latency accuracy. |
| NFR-002 | Handle invalid specifications | Detect malformed/unsupported specifications and prevent server crashes. |

# 3. Jira Work Breakdown

Seven requirement stories were created: FR-001 to FR-005 and NFR-001 to NFR-002.

Stories were assigned to the three project epics.

Subtasks were created to break the requirement stories into smaller actionable items.

Sprint planning included story points and priority.

# 4. Work Sequence

1. Process the OpenAPI specification.

2. Generate mock endpoints.

3. Apply schema validation.

4. Configure simulated latency.

5. Provide generated endpoint details.

6. Verify performance and latency.

7. Handle invalid specifications safely.

8. Test, fix identified issues and retest.